# Test Strategy Document

Bank Account Opening Using Credit Score – Consumer Savings Account

Document ID: TS-BANK-ACC-OPEN-001

Version: 1.0 | Classification: Internal – Confidential

Prepared For: Stakeholder Review & Sign-Off | Date: April 06, 2026

Table of Contents

TABLE OF CONTENTS	2

1.0 DOCUMENT CONTROL & REVISION HISTORY	3

2.0 INTRODUCTION: BANK ACCOUNT OPENING PROCESS	3

2.1 Process Overview	3

2.2 High-Level Workflow	3

2.3 Testing Mandates	3

3.0 SCOPE & OBJECTIVES	3

3.1 In-Scope	3

4.0 TEST APPROACH OVERVIEW	4

4.1 Tooling Matrix	4

5.0 UNIT TESTING STRATEGY	4

5.1 Components Under Test	4

5.2 Sample Unit Test Cases	4

6.0 INTEGRATION TESTING STRATEGY	5

6.1 API Contract Validation	5

7.0 VERIFICATION SCRIPTS & E2E VALIDATION	5

8.0 TEST ENVIRONMENT & DATA MANAGEMENT	5

9.0 DEFECT MANAGEMENT & REPORTING	5

10.0 RISK ASSESSMENT & MITIGATION	6

11.0 SCHEDULE, MILESTONES & EXIT CRITERIA	6

12.0 SIGN-OFF & GOVERNANCE	6

12.1 Approval Workflow	6

12.2 Version Control Protocol	6

APPENDIX A: SAMPLE TEST CASE OUTLINE	8

APPENDIX B: SENIOR QA LEAD REVIEW COMMENTS	9

# 1.0 DOCUMENT CONTROL & REVISION HISTORY

| Version | Date | Author | Changes | Approved By |
| --- | --- | --- | --- | --- |
| 1.0 | 06-Apr-2026 | QA Analyst – Banking Domain | Initial Draft | Pending |

# 2.0 INTRODUCTION: BANK ACCOUNT OPENING PROCESS

## 2.1 Process Overview

The consumer savings account opening workflow with credit score integration is a regulated, risk-based process designed to:

Verify applicant identity per KYC/AML regulations

Assess creditworthiness via FICO scoring model

Route applications through appropriate decision paths based on credit thresholds

Ensure auditability, data privacy, and regulatory compliance (FCRA, GDPR, CCPA)

## 2.2 High-Level Workflow

Application Submission → Identity Verification/KYC → Credit Score Request (Experian/Equifax/TransUnion) → FICO Decision Engine → Decision Routing:
• Credit Score <580: Manual Review Queue
• Credit Score 580-720: Standard Automated Approval
• Credit Score >720: Expedited Approval
→ Account Provisioning → Welcome Kit & Activation → Audit Trail & Regulatory Reporting

## 2.3 Testing Mandates

✅ Unit Tests: Component-level validation of credit parsing, rule evaluation, field validation

✅ Integration Checks: API contract validation with credit bureaus, core banking handoffs, notification services

✅ Verification Scripts: End-to-end journey automation, regression suites, compliance assertion scripts

# 3.0 SCOPE & OBJECTIVES

## 3.1 In-Scope

| Component | Details |
| --- | --- |
| Account Type | New-to-Bank Consumer Savings Account only |
| Credit Integration | Real-time synchronous APIs: Experian, Equifax, TransUnion |
| Decision Logic | FICO Scoring Model with thresholds: <580 (Manual), 580-720 (Standard), >720 (Expedited) |
| Test Types | Unit, Integration, E2E Verification, Performance, Compliance |
| Environments | QA → UAT → Pre-Prod promotion pipeline |

# 4.0 TEST APPROACH OVERVIEW

## 4.1 Tooling Matrix

| Test Layer | Tools | Purpose |
| --- | --- | --- |
| Unit Testing | JUnit 5, Mockito | Validate individual functions: score parsing, rule evaluation |
| API/Integration | RestAssured, Postman | Validate bureau API contracts, error handling, SLA |
| Service Virtualization | WireMock | Simulate bureau responses, fallback scenarios |
| E2E/UI Automation | Selenium WebDriver | Validate end-to-end user journey across browsers |
| CI/CD & Reporting | Jenkins, Allure Reports | Automated pipeline execution, trend analysis |
| Defect Tracking | JIRA | Defect logging, workflow management, traceability |

# 5.0 UNIT TESTING STRATEGY

## 5.1 Components Under Test

| Component | Responsibility | Test Focus |
| --- | --- | --- |
| CreditScoreParser | Normalize bureau response to internal schema | Field mapping, null handling, format validation |
| EligibilityRuleEngine | Apply FICO thresholds + secondary rules | Boundary values, rule precedence, conflict resolution |
| ApplicationValidator | Frontend form validation | Required fields, format checks, cross-field logic |
| AuditLogger | Record decision trail | Timestamp accuracy, user context, immutable logging |

## 5.2 Sample Unit Test Cases

| Test ID | Scenario | Expected Output | Tool |
| --- | --- | --- | --- |
| UT-CS-01 | Credit score = 579 | Route to Manual Review | JUnit |
| UT-CS-02 | Credit score = 720 | Route to Standard Approval | JUnit |
| UT-CS-03 | Credit score = 721 | Route to Expedited Approval | JUnit |
| UT-ERR-01 | Null credit score | Throw CreditDataUnavailableException | JUnit |
| UT-RULE-01 | Score >720 + Fraud Flag = HIGH | Escalate to Manual Review per policy | JUnit |

# 6.0 INTEGRATION TESTING STRATEGY

## 6.1 API Contract Validation

| Check | Description | Tool |
| --- | --- | --- |
| Schema Validation | Verify bureau response matches OpenAPI spec | RestAssured + JSON Schema |
| SLA Compliance | End-to-end response time <3 seconds | Postman + Newman + Jenkins |
| Error Handling | Validate graceful degradation on 4xx/5xx | WireMock + RestAssured |

# 7.0 VERIFICATION SCRIPTS & E2E VALIDATION

| Test ID | Journey | Credit Threshold | Validation Points |
| --- | --- | --- | --- |
| E2E-01 | Happy Path: Expedited | >720 | <8s total journey, welcome email, account active |
| E2E-02 | Standard Approval | 580-720 | Decision page, terms acceptance, account pending activation |
| E2E-03 | Manual Review Trigger | <580 | "Under Review" status, case ID generated |
| E2E-05 | FCRA Compliance | Any rejection | Adverse action notice generated with required fields |

# 8.0 TEST ENVIRONMENT & DATA MANAGEMENT

| Environment | Purpose | Bureau Access | Data Profile |
| --- | --- | --- | --- |
| QA | Component + Integration Testing | WireMock virtualized endpoints | Synthetic + masked datasets |
| UAT | Business Validation + Compliance | Sandbox endpoints | Pre-approved test personas |
| Pre-Prod | Final Sign-Off + Performance | Production-like endpoints | Mirrored production data (PII masked) |

# 9.0 DEFECT MANAGEMENT & REPORTING

| Severity | Definition | Target Resolution |
| --- | --- | --- |
| Critical | System crash, data loss, regulatory violation | <4 hours |
| High | Core workflow broken, SLA breach | <24 hours |
| Medium | Minor functionality issue, workaround exists | Next sprint |
| Low | UI cosmetic, documentation gap | Backlog |

# 10.0 RISK ASSESSMENT & MITIGATION

| Risk | Impact | Probability | Mitigation Strategy | Owner |
| --- | --- | --- | --- | --- |
| Bureau API instability | Delayed testing | Medium | WireMock fallback + contract testing | QA Lead |
| FICO rule misconfiguration | Incorrect decisions, compliance breach | High | Decision table validation + UAT sign-off | Product Owner |
| PII leakage in test data | Regulatory penalty | Low | Automated masking + access controls | Security Team |

# 11.0 SCHEDULE, MILESTONES & EXIT CRITERIA

| Criteria | Target | Verification Method |
| --- | --- | --- |
| Unit Test Pass Rate | ≥95% | Jenkins build status |
| Integration Test Pass Rate | 100% critical paths | RestAssured/Postman reports |
| E2E Verification Pass Rate | ≥98% | Selenium + Allure Report |
| Defect Status | Zero open Critical/High defects | JIRA filter |
| Compliance Validation | 100% FCRA/GDPR checks passed | Audit script logs + Compliance sign-off |

✅ QA Sign-Off Condition: All exit criteria met + formal approval from QA Lead, Tech Architect, Product Owner

# 12.0 SIGN-OFF & GOVERNANCE

## 12.1 Approval Workflow

QA Analyst → QA Lead → Tech Architect → Product Owner → Document Control

## 12.2 Version Control Protocol

Repository: Git (Azure DevOps/GitHub)

Branching: main (approved), develop (WIP), feature/TS-xxx (updates)

Change Process: JIRA CR → Impact assessment → Update document + increment version → Re-approval

# APPENDIX A: SAMPLE TEST CASE OUTLINE

| TC-ID | Module | Test Scenario | Pre-Condition | Expected Result | Priority |
| --- | --- | --- | --- | --- | --- |
| TC-ACC-001 | Application | Submit valid new-to-bank savings application | User on application page | Application accepted, credit request triggered | Critical |
| TC-CRED-015 | Bureau Integration | Experian returns score=750 | WireMock configured | Score parsed, routed to Expedited workflow | Critical |
| TC-FICO-022 | Decision Engine | Score=579 + Fraud Flag=LOW | Test data prepared | Route to Manual Review queue | Critical |
| TC-FCRA-008 | Compliance | Rejection due to score<580 | Applicant score=550 | Adverse action notice generated | Critical |

# APPENDIX B: SENIOR QA LEAD REVIEW COMMENTS

[To be completed post-document review]

| Comment ID | Section | Review Comment | Severity | Suggested Action | Owner |
| --- | --- | --- | --- | --- | --- |
| QA-REV-001 | 5.2 | Recommend adding mutation testing (PITest) | Medium | Evaluate PITest integration | QA Analyst |
| QA-REV-002 | 6.3 | Clarify retry policy for bureau calls | High | Document retry configuration | Tech Architect |
| QA-REV-003 | 7.3 | Add multi-bureau conflict resolution test | High | Extend E2E-04 scenario | QA Analyst |

Review Summary:

✅ Strategy is comprehensive and aligns with banking domain best practices

⚠️ Address High-severity comments (QA-REV-002, QA-REV-003) before UAT kickoff

Senior QA Lead Signature: _________________________